AI Immersive Stories

GDD v0.9 — Addendum B

MVP-0 Definition + Campaign Persistence Model

# 7. Phase 1 Scope — Updated (v0.9)

## 7.1 MVP-0 Definition

MVP-0 is the thinnest possible vertical slice that proves the full stack works end-to-end. Not a feature-complete game — a proof that login → play → save → continue works.

| Layer | MVP-0 Scope |
| --- | --- |
| Backend | FastAPI + Supabase PostgreSQL on Railway |
| Engine | MOVE, OBSERVE, INVESTIGATE, INFLUENCE, WAIT — nothing else |
| Template | Adventurer — Crossroads Inn (fixed start, single scene) |
| Frontend | Login, Campaign list, Chat screen, Character sheet |
| LLM | Claude Sonnet — narrator only, no state authority |

MVP-0 user flow:

login

↓

create campaign  (generates instance from Adventurer template + seed)

↓

play  (engine processes actions, LLM narrates)

↓

save  (snapshot written to Supabase)

↓

continue tomorrow  (snapshot loaded, play resumes)

MVP-0 success = a player can close the app, return 3 days later, and find the world exactly as they left it.

## 7.2 MVP-0 Explicit Out of Scope

| Out of Scope for MVP-0 | Phase |
| --- | --- |
| Drow template or any second world | Phase 3 |
| Campaign generation (random seed instances) | Phase 3 |
| Dynamic location discovery (known_exits system) | Phase 2 |
| Multi-vector tension / faction graphs | Phase 2+ |
| Achievement engine | Phase 4 |
| Monetization / token economy | Phase 4 |
| Social features | Phase 4 |
| World-specific UI theming | Phase 2 |
| Map | Phase 3+ |

# 15. Campaign Persistence Model (v0.9)

A campaign is not a save file. A campaign is a deterministic projection of an event log bound to a specific engine version.

## 15.1 What a Campaign Consists Of

| Component | Role | Storage |
| --- | --- | --- |
| Snapshot | Current world state cache — fast resume without log replay | Supabase: campaign_snapshot JSONB |
| Event Log | Append-only source of truth — every state change recorded | Supabase: events table (append-only) |
| Engine Version | Ruleset binding — ensures old campaigns run on correct rules | Supabase: campaign.engine_version |
| Campaign Seed | Instance generation seed — reproducible world per campaign | Supabase: campaign.seed |

## 15.2 Resume Pipeline

Player opens app

↓

Load campaign_snapshot (current world state)

↓

Verify engine_version matches current engine

↓

If mismatch: migration path or warn player

↓

Engine continues from snapshot state

↓

Event log NOT replayed unless corruption detected

Snapshot is a cache of reality. Event log is the source of truth. On corruption, event log can rebuild snapshot. This is the recovery path, not the normal path.

## 15.3 Three-Layer Persistence Boundary

| Layer | Contains | Authority | Never Contains |
| --- | --- | --- | --- |
| Snapshot (DB) | player state, NPC states, locations, world_pressure, tick | ENGINE only writes | LLM outputs, narrative text, descriptions |
| Event Log (DB) | every action + effects as typed events, append-only | ENGINE only writes | Inferred causality, LLM interpretations |
| Derived State (runtime) | zone_tensions, reputation summaries, LLM context | Computed on read | Never persisted as primary state |

## 15.4 What Is NOT Persisted

These must never be stored as primary state:

| Do NOT persist | Why |
| --- | --- |
| LLM narrative responses | LLM output is lossless projection — regenerated on demand |
| Location descriptions as text | Descriptions are generated fresh each visit from state |
| Narrative summaries as source of truth | Summaries may contain LLM-added causality — not safe |
| Computed aggregates (zone_tension) | These are derived from event log — recompute on read |

## 15.5 Engine Version Binding

Every campaign records the engine and ruleset version at creation time.

campaign {

id:              uuid

user_id:         uuid

template:        'adventurer'

seed:            int

engine_version:  '1.0.0'

ruleset_version: '1.0.0'

created_at:      timestamp

last_played_at:  timestamp

}

If engine_version changes in a breaking way, old campaigns must either migrate or run on a pinned engine version. Never silently run old campaigns on new rules — it breaks determinism for existing players.

## 15.6 Database Schema (MVP-0)

| Table | Key Fields | Notes |
| --- | --- | --- |
| users | id, email, tier, token_balance | Supabase Auth handles auth layer |
| campaigns | id, user_id, template, seed, engine_version, ruleset_version, last_played_at | One row per campaign |
| campaign_snapshots | campaign_id, snapshot_json, tick, updated_at | Single row per campaign — overwritten on save |
| events | id, campaign_id, tick, actor, action_type, intent_type, effects_json, causal_tags, raw_intent, created_at | Append-only — never update or delete |
| api_usage_log | user_id, campaign_id, input_tokens, output_tokens, timestamp | Cost tracking per action |

events table is append-only by policy. No UPDATE or DELETE ever. Enforce via Supabase Row Level Security.

# 16. Full Stack Architecture (MVP-0)

## 16.1 Request Flow

Flutter App

↓  { intent: 'I go to the forest', campaign_id, jwt }

FastAPI (Railway)

↓  load snapshot from Supabase

↓  classify intent (deterministic)

↓  validate action

↓  execute transition → new state + effects

↓  append event to events table

↓  write new snapshot

↓  build NarrativeContext

↓  call Anthropic API (narrator only)

↓  return { narrative_text, state_delta, outcome }

Flutter App

→  render narrative text

→  update UI state (hp, location, NPC panel)

## 16.2 API Contract (Flutter ↔ FastAPI)

Request:

POST /action

{

campaign_id: uuid,

intent:      string   // raw player text

}

Response:

{

narrative:    string,          // LLM narrator output

action_type:  string,          // what engine classified

outcome:      string,          // CLEAN_SUCCESS | PARTIAL | FAILURE | etc

effects:      [],              // NumericDelta + FlagUpdate list

state_delta: {                 // UI-relevant changes only

hp, location, skills,

npcs_present: [{ name, trust, fear, suspicion }]

},

tick:         int,

world_pressure_stage: string  // 'rumor' | 'concern' | 'action' | 'consequence'

}

Client never receives raw game state. Only UI-relevant slice. State authority stays on server.

## 16.3 Next Steps — Ordered

| Step | Task | Blocker |
| --- | --- | --- |
| 1 | Design full data model on paper — User, Campaign, Snapshot, Events, NPC | Nothing — do this first |
| 2 | FastAPI skeleton — /action endpoint, Supabase connection, auth middleware | Step 1 |
| 3 | Supabase schema — create tables, RLS policies, migrations via Alembic | Step 1 |
| 4 | Port engine from prototype to FastAPI — transition functions, classifier | Step 2 |
| 5 | Flutter client — login, campaign list, chat screen, character sheet | Step 2+3 |
| 6 | One end-to-end test — login, create campaign, play 5 actions, close, resume | Step 4+5 |

Step 1 is the most important. Wrong data model = expensive refactor in Step 4 or 5. Spend time here.